AGILE SPRINT PLANNING &

USER STORY WORKSHOP REPORT

Senior Citizen Companionship and Task-Assistance App

A mobile-first platform connecting elderly users with companionship, daily task assistance, and family peace of mind

Prepared as part of Software Engineering coursework

Methodology: Scrum (Agile Software Development)

Date: August 2026

M.sheela

192521221

1. Project Vision and Stakeholders

1.1 Project Vision

The Senior Citizen Companionship and Task-Assistance App is envisioned as a trusted digital companion that reduces loneliness and eases everyday living for elderly individuals, while giving their families verified visibility into their wellbeing. The platform connects senior citizens with vetted companions/caregivers for social visits, conversation, and outings, and with task-assistants for errands such as grocery shopping, medicine pickup, bill payment, and appointment scheduling — all bookable through a simplified, accessibility-first interface.

Vision Statement: "To enable every senior citizen to age with dignity, companionship, and independence by providing on-demand, trustworthy human assistance and social connection through technology that is simple enough for them to use alone."

1.2 Project Objectives

- Reduce social isolation among elderly users through scheduled companionship visits and video/voice check-ins.

- Provide reliable, background-verified assistance for daily tasks (groceries, medication pickup, bill payments, doctor visits).

- Give family members/caregivers real-time visibility into visit status, task completion, and emergency alerts.

- Design an accessible interface (large fonts, voice commands, simplified navigation) suited to elderly users with limited tech familiarity.

- Build a trust and safety layer: verified companion profiles, background checks, live location sharing, and an SOS/emergency button.

- Support a sustainable business model through subscription plans and pay-per-task pricing for companions/agencies.

1.3 Key Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Senior Citizens (Primary Users) | End users who book companionship visits and task assistance; require a simple, accessible, trustworthy experience. |
| Family Members / Caregivers | Secondary users who monitor wellbeing, receive alerts, pay for/manage subscriptions on behalf of seniors. |
| Companions / Task-Assistants | Verified gig workers or agency staff who deliver companionship or task services and need scheduling & payment tools. |
| Partner Agencies / NGOs | Elder-care organizations supplying vetted companions and clinical/social oversight. |
| Product Owner | Represents business and user interests; owns and prioritizes the product backlog. |
| Scrum Master | Facilitates Agile ceremonies, removes impediments, ensures process adherence. |
| Development Team | Designers, mobile/web developers, QA engineers, and backend engineers building the platform. |
| Customer Support / Trust & Safety Team | Handles verification, complaints, emergency escalation, and dispute resolution. |
| Regulatory Bodies | Ensure compliance with elder-care, data privacy (e.g., HIPAA-equivalent), and background-check regulations. |
| Investors / Business Sponsors | Fund the project and expect measurable engagement and revenue outcomes. |

2. Epics and User Stories

The product backlog is organized into six Epics, each broken down into User Stories in the standard format: "As a <user>, I want <feature>, so that <benefit>."

Epic 1: Onboarding & Accessibility

Enable seniors and family members to register and set up profiles through an accessible, low-friction process.

US-1: As a senior citizen, I want to create my profile using large text and voice-guided prompts, so that I can sign up without needing help from others.

US-2: As a family member, I want to create a linked family account, so that I can manage bookings and monitor my parent's activity.

US-3: As a senior citizen, I want to set my preferred language and font size, so that the app is comfortable for me to read and use.

Epic 2: Companionship Booking

Allow seniors/families to discover, book, and manage companionship visits.

US-4: As a senior citizen, I want to browse verified companions near me, so that I can choose someone I feel comfortable with.

US-5: As a senior citizen, I want to book a companion visit for a specific date and time, so that I have company and someone to talk to or go out with.

US-6: As a family member, I want to book recurring weekly visits for my parent, so that they receive consistent companionship without me arranging it each time.

US-7: As a senior citizen, I want to cancel or reschedule a visit easily, so that I have flexibility if my plans change.

Epic 3: Task Assistance

Allow seniors/families to request and track help with everyday errands and tasks.

US-8: As a senior citizen, I want to request help with grocery shopping, so that I don't have to travel out on my own.

US-9: As a senior citizen, I want to request medicine pickup from a pharmacy, so that I never run out of essential medication.

US-10: As a family member, I want to schedule bill payments and appointment bookings on behalf of my parent, so that important tasks are never missed.

US-11: As a senior citizen, I want to track the real-time status of a requested task, so that I know when it will be completed.

Epic 4: Safety, Trust & Emergency Response

Build trust between seniors and companions, and provide safety nets for emergencies.

US-12: As a senior citizen, I want to press an SOS button during a crisis, so that emergency contacts and support staff are alerted immediately.

US-13: As a family member, I want to view a companion's verification badge and background-check status, so that I can trust who is visiting my parent.

US-14: As a family member, I want to receive live location sharing during a visit or errand, so that I can confirm my parent's safety in real time.

US-15: As a senior citizen, I want to rate and review a companion after a visit, so that future users can make informed choices.

Epic 5: Communication & Wellbeing Check-ins

Keep seniors connected and allow proactive wellbeing monitoring.

US-16: As a senior citizen, I want to make a one-tap voice or video call to a companion or family member, so that I can stay socially connected daily.

US-17: As a family member, I want to receive a daily wellbeing summary notification, so that I stay informed even when I can't visit personally.

US-18: As a companion, I want to log notes and mood observations after each visit, so that families and caregivers have visibility into changes in wellbeing.

Epic 6: Payments & Subscription Management

Support transparent, flexible payment options for services rendered.

US-19: As a family member, I want to subscribe to a monthly companionship plan, so that I get predictable, discounted recurring visits.

US-20: As a senior citizen, I want to pay per task using a simple, secure method, so that I only pay for the help I actually use.

US-21: As a companion, I want to view and withdraw my earnings, so that I am paid fairly and on time for completed services.

3. Acceptance Criteria (Selected User Stories)

Acceptance criteria for the highest-priority stories selected for Sprint 1 are defined below using the Given–When–Then format.

US-1: Accessible Profile Creation

- Given a new senior user opens the app for the first time, When they select "Create Profile", Then the app must display all fields in a minimum 18pt font with an optional voice-guided walkthrough.

- Given the user is filling the form, When they tap the microphone icon, Then voice input must be converted to text and read back for confirmation before submission.

- Given the profile form is incomplete, When the user tries to submit, Then the app must highlight missing fields in an easily visible, high-contrast color with a spoken/audio prompt.

US-4: Browse Verified Companions

- Given a logged-in senior user opens "Find a Companion", When the list loads, Then only companions with an active verification badge must be displayed, sorted by proximity.

- Given the user applies a filter (e.g., language spoken, gender preference), When the filter is applied, Then the results must update within 2 seconds without a full page reload.

- Given no verified companions are available nearby, When the search returns zero results, Then the app must display a clear message and suggest expanding the search radius.

US-5: Book a Companion Visit

- Given a senior user has selected a companion, When they choose a date, time, and duration, Then the system must confirm the companion's availability before allowing booking confirmation.

- Given a booking is confirmed, When the confirmation is processed, Then both the senior user and linked family member (if any) must receive a confirmation notification.

- Given a booking slot becomes unavailable after selection, When the user attempts to confirm, Then the system must show an error and prompt the user to pick an alternate slot.

US-9: Medicine Pickup Request

- Given a senior user opens "Task Assistance", When they select "Medicine Pickup" and enter the pharmacy and prescription details, Then a task-assistant must be automatically matched within 15 minutes during service hours.

- Given a task-assistant is assigned, When they update the task status, Then the senior user and family member must see real-time status updates (Assigned → Picked Up → Delivered).

- Given the requested medicine is unavailable at the pharmacy, When the assistant flags this, Then the user must be notified immediately with an option to select an alternate pharmacy.

US-12: SOS Emergency Button

- Given a senior user is anywhere in the app, When they press and hold the SOS button for 2 seconds, Then the app must immediately alert all registered emergency contacts and support staff with the user's live GPS location.

- Given an SOS alert is triggered, When it is sent, Then the family member's app must show a persistent, non-dismissible alert until acknowledged.

- Given the SOS was triggered accidentally, When the user cancels within 10 seconds using a confirmation prompt, Then no alert must be sent.

US-14: Live Location Sharing

- Given a visit or task is in progress, When the family member opens the app, Then they must see the companion's/assistant's live location updated at least every 30 seconds.

- Given the visit/task ends, When it is marked complete, Then location sharing must automatically stop and be removed from the map view.

4. Prioritized Product Backlog

The backlog is prioritized using the MoSCoW technique combined with business value and dependency analysis. Stories that are foundational (onboarding, safety) or deliver the highest user value (booking, task requests) are prioritized first.

| ID | User Story (Summary) | Priority | Business Value | Dependency |
| --- | --- | --- | --- | --- |
| US-1 | Accessible profile creation | Must Have | High | None |
| US-2 | Linked family account | Must Have | High | US-1 |
| US-4 | Browse verified companions | Must Have | High | US-1 |
| US-5 | Book a companion visit | Must Have | High | US-4 |
| US-9 | Medicine pickup request | Must Have | High | US-1 |
| US-12 | SOS emergency button | Must Have | Critical | US-1 |
| US-13 | Companion verification badge | Must Have | High | US-4 |
| US-14 | Live location sharing | Should Have | High | US-5, US-9 |
| US-8 | Grocery shopping request | Should Have | Medium | US-1 |
| US-6 | Recurring visit booking | Should Have | Medium | US-5 |
| US-16 | One-tap voice/video call | Should Have | Medium | US-2 |
| US-17 | Daily wellbeing summary | Should Have | Medium | US-18 |
| US-3 | Language & font preferences | Could Have | Low | US-1 |
| US-7 | Cancel/reschedule visit | Could Have | Medium | US-5 |
| US-15 | Rate and review companion | Could Have | Low | US-5 |
| US-19 | Monthly subscription plan | Should Have | High | US-2 |
| US-20 | Pay-per-task payment | Must Have | High | US-9 |
| US-21 | Companion earnings & withdrawal | Could Have | Medium | US-9 |
| US-10 | Bill payment / appointment scheduling | Won't Have (this release) | Medium | US-9 |
| US-11 | Real-time task status tracking | Should Have | Medium | US-9 |
| US-18 | Companion visit notes/mood log | Could Have | Medium | US-5 |

5. Sprint Backlog (Sprint 1)

Sprint 1 selects the highest-priority "Must Have" stories that establish the foundation: onboarding, companion discovery/booking, one core task-assistance flow, and the safety-critical SOS feature. Sprint duration: 2 weeks.

| User Story | Development Tasks |
| --- | --- |
| US-1: Accessible profile creation | Design onboarding UI (large fonts/high contrast) • Build voice-guided input component • Implement form validation with audio prompts • Backend: profile API & DB schema • Accessibility (WCAG) QA testing |
| US-2: Linked family account | Design family-linking flow • Build invite-by-phone/email mechanism • Backend: account-linking API • Permission model for family view access • Unit + integration testing |
| US-4: Browse verified companions | Build companion listing UI with filters • Implement geolocation-based sort • Backend: companion search & verification-status API • Integrate verification badge display • Performance testing (<2s load) |
| US-5: Book a companion visit | Build booking calendar UI • Implement availability-check logic • Backend: booking API & conflict handling • Push/SMS notification integration • End-to-end booking flow testing |
| US-9: Medicine pickup request | Build task-request form (pharmacy/prescription fields) • Backend: task creation & auto-assignment logic • Status-tracking UI (Assigned/Picked Up/Delivered) • Notify assistant & user on status change • QA of matching algorithm |
| US-12: SOS emergency button | Design persistent SOS UI element • Implement press-and-hold + 10s cancel logic • Backend: emergency alert dispatch service • Integrate GPS location capture • Test alert delivery reliability & latency |
| US-13: Companion verification badge | Define verification data model (background check, ID) • Build admin verification workflow • Display badge on companion profile/listing • QA verification-status edge cases |

6. Effort Estimation Using Story Points

Story points were estimated collaboratively using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21), where points reflect a combination of complexity, effort, and uncertainty rather than time alone.

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-1: Accessible profile creation | 5 | Moderate UI complexity (voice input, accessibility standards) plus new backend schema; some uncertainty around voice-to-text accuracy. |
| US-2: Linked family account | 3 | Straightforward invite/link flow reusing existing auth; low technical uncertainty. |
| US-4: Browse verified companions | 8 | Requires geolocation search, filtering, and real-time verification-status integration; higher complexity and cross-team dependency. |
| US-5: Book a companion visit | 8 | Involves calendar/availability logic, conflict handling, and multi-channel notifications; medium-high complexity. |
| US-9: Medicine pickup request | 8 | New task-matching algorithm and multi-state status tracking; moderate uncertainty in auto-assignment logic. |
| US-12: SOS emergency button | 5 | UI is simple, but the emergency-alert dispatch service must be highly reliable and low-latency, requiring careful testing. |
| US-13: Companion verification badge | 3 | Primarily a data model and admin workflow addition; well-understood scope. |

Sprint 1 Total Committed Story Points: 40

7. Sprint Goal and Expected Deliverables

7.1 Sprint Goal

"By the end of Sprint 1, a senior citizen must be able to create an accessible profile, link a family member, discover and book a verified companion visit, request medicine pickup assistance, and trigger an SOS emergency alert — establishing the trusted core experience of the platform."

7.2 Expected Sprint Deliverables

- A fully functional, accessibility-compliant onboarding and profile-creation flow for senior users, including voice-guided input.

- A working family-account linking mechanism enabling caregivers to view and manage a senior's account.

- A companion discovery screen showing verified, nearby companions with working filters and load performance under 2 seconds.

- An end-to-end companion booking flow, including availability checks and confirmation notifications to both senior and family accounts.

- A medicine pickup task-request flow with automatic assistant matching and real-time status tracking.

- A tested, reliable SOS emergency button that dispatches GPS-based alerts to emergency contacts within seconds.

- A companion verification badge system visible across listings and profiles, backed by an admin verification workflow.

- A sprint demo to stakeholders showcasing the above features on a staging build, plus a retrospective identifying process improvements for Sprint 2.

7.3 Definition of Done

- Code peer-reviewed and merged to the main branch with no critical defects.

- Unit and integration tests written and passing (minimum 80% coverage for new modules).

- Accessibility checks (font scaling, screen-reader compatibility) passed for all senior-facing screens.

- Feature demoed to and accepted by the Product Owner during Sprint Review.

- Relevant documentation (API docs, release notes) updated.